# Applied Economics

Website Redesign: Phase 2 Strategy & Architecture

January 2026 | DRAFT

Decision Gate: This document defines the sitemap and information architecture. Once approved, structure is locked for design and development.

Deliverables in this document:

- Value Proposition & Messaging Framework

- Final Sitemap & Navigation Model

- Content Governance Plan

- Page-Type Inventory (Templates)

- SEO & Content Roadmap

# 1. Value Proposition & Messaging Framework

## 1.1 Core Value Proposition

Applied Economics transforms novel data and frontier AI into rigorous economic analysis that shapes policy and investment decisions.

### Supporting Pillars

| Pillar | Message |
| --- | --- |
| Data | We build and analyse datasets that don't exist elsewhere—from 36 million loan records to 250 million job postings. |
| AI/ML | We deploy cutting-edge AI—from LLMs to causal ML—not as buzzwords but as tools to unlock insights from unstructured information. |
| Rigour | Our methods meet academic publication standards. We publish in NBER, VoxEU, and peer-reviewed journals. |
| Impact | We provide expert evidence to Parliament, shape World Bank programs, and inform investment strategy. |

## 1.2 Messaging by Audience

| Audience | Primary Message | Proof Points |
| --- | --- | --- |
| Government / Central Banks | Evidence you can defend. Novel data that strengthens policy. | Parliamentary evidence; NBER publications; team credentials |
| Hedge Funds | Alternative data with analytical edge. Bespoke research, fast. | Proprietary datasets; HBR/VoxEU insights; rapid turnaround |
| Multilaterals (WB/IMF) | Publication-grade research. Cross-country data capability. | Open-access datasets; academic affiliations; replicable methods |
| Talent (PhDs) | Real research. Real impact. Publish while you practice. | Team publications; Lab R&D; fellowship program; training |

## 1.3 Tone & Voice Guidelines

- Confident, not boastful: Let the work speak. Cite specific numbers and outcomes.

- Technical, not jargon-heavy: Assume intelligence; don't dumb down, but don't obscure.

- Direct, not corporate: Avoid 'solutions', 'synergies', 'leverage'. Say what we do.

- Restrained, not flashy: Palantir aesthetic—serious, slightly enigmatic, substance over style.

Avoid:

"Cutting-edge solutions" | "World-class team" | "Transformative insights" | "Unlock value" | "Best-in-class"

Prefer:

"We analysed 250 million job postings..." | "Our research shows..." | "Published in NBER..." | "Used by..."

# 2. Final Sitemap & Navigation Model

## 2.1 Primary Navigation

The main navigation exposes 7 top-level items. 'Lab' is positioned as a distinct sub-brand within the consultancy.

| Nav Item | Dropdown? | Sub-items |
| --- | --- | --- |
| About | Yes | Our Story ¦ Leadership ¦ How We Work |
| Services | Yes | Bespoke Research ¦ Data Products ¦ Policy Analysis |
| Research | Yes | Papers ¦ Working Papers ¦ Policy Briefs |
| Data | Yes | Open Data ¦ Data Products ¦ Methodology |
| Lab | Yes | About the Lab ¦ Fellowship ¦ Guides & Tools |
| Insights | No (filterable) | Blog posts, VoxEU, media (filter by type/topic) |
| Careers | No | Single page with open roles |

Utility nav (top right): Contact | Search

## 2.2 Full Sitemap

| Page | URL | Notes |
| --- | --- | --- |
| Home | / | Hero + key entry points |
| About | /about | Landing/overview |
| Our Story | /about/story | History, mission, evolution |
| Leadership | /about/leadership | Senior team profiles |
| How We Work | /about/approach | Methodology, process |
| Team | /about/team | Full team directory |
| Services | /services | Landing/overview |
| Bespoke Research | /services/research | Custom analysis engagements |
| Data Products | /services/data-products | Subscription/licensed data |
| Policy Analysis | /services/policy | Government/multilateral work |
| Research | /research | Filterable archive |
| [Paper detail] | /research/[slug] | Dynamic; one per paper |
| Data | /data | Landing/overview |
| Open Data | /data/open | Free datasets |
| Data Products | /data/products | Commercial offerings |
| Methodology | /data/methodology | Documentation |
| [Dataset detail] | /data/[slug] | Dynamic; one per dataset |
| Lab | /lab | Sub-brand landing |
| About the Lab | /lab/about | R&D mission |
| Fellowship | /lab/fellowship | Summer program |
| Guides & Tools | /lab/guides | Training resources |
| [Guide detail] | /lab/guides/[slug] | Dynamic; one per guide |
| Insights | /insights | Blog/news archive |
| [Post detail] | /insights/[slug] | Dynamic; one per post |
| Careers | /careers | Open roles + culture |
| [Role detail] | /careers/[slug] | Dynamic; from ATS |
| Contact | /contact | Form + locations |
| Privacy Policy | /privacy | Footer link |
| Terms | /terms | Footer link |

Total static pages: ~20 | Dynamic templates: 5

## 2.3 Footer Structure

- Column 1: About | Services | Research | Data

- Column 2: Lab | Insights | Careers | Contact

- Column 3: Newsletter signup (optional), Social links

- Bottom bar: © Applied Economics | Privacy | Terms

# 3. Content Governance Plan

## 3.1 Content Ownership Matrix

[ASSUMPTION] Roles inferred; confirm with leadership

| Content Area | Owner | Approver | Update Cadence |
| --- | --- | --- | --- |
| Home | Marketing Lead | Exec Sponsor | Quarterly review |
| About pages | Marketing Lead | Exec Sponsor | Annual + major changes |
| Services | BD Lead | Exec Sponsor | Bi-annual review |
| Research | Research Lead | Research Lead | As papers published |
| Data | Data Lead | Research Lead | As datasets released |
| Lab | Lab Director | Research Lead | Monthly (guides), Annual (fellowship) |
| Insights | Marketing Lead | Marketing Lead | 2-4 posts/month target |
| Team profiles | HR / Operations | Individual | On hire + annual review |
| Careers | HR Lead | HR Lead | Real-time (ATS sync) |

## 3.2 Content Workflow

Standard workflow for new content:

- Draft: Owner creates content in CMS (draft state)

- Review: Approver reviews; requests edits if needed

- Publish: Approver publishes or schedules

- Archive: Owner moves outdated content to archive (not delete)

Expedited workflow (Insights, time-sensitive):

Marketing Lead can self-publish blog posts; Research Lead can self-publish papers. Flagged for post-hoc review if sensitive.

## 3.3 Quality Standards

- Style guide: To be developed in Phase 3 (design); covers tone, terminology, formatting

- Academic citations: All research pages must link to full paper (PDF or DOI)

- Team profiles: Standard fields required: photo, title, bio (100-200 words), publications, education

- Data pages: Must include methodology documentation, license terms, update frequency

- Insights: Target 800-1500 words; must include key takeaway summary

# 4. Page-Type Inventory (Templates)

The site requires 12 distinct page templates. Each is described below with key content blocks.

## 4.1 Template Overview

| Template | Type | Used For |
| --- | --- | --- |
| T1: Homepage | Static | / |
| T2: Section Landing | Static | /about, /services, /data, /lab |
| T3: Content Page | Static | /about/story, /about/approach, /services/*, etc. |
| T4: Team Directory | Dynamic | /about/team, /about/leadership |
| T5: Person Profile | Dynamic | /about/team/[slug] (optional; could be modal) |
| T6: Research Archive | Dynamic | /research (filterable list) |
| T7: Paper Detail | Dynamic | /research/[slug] |
| T8: Data Archive | Dynamic | /data/open, /data/products |
| T9: Dataset Detail | Dynamic | /data/[slug] |
| T10: Insights Archive | Dynamic | /insights |
| T11: Post Detail | Dynamic | /insights/[slug] |
| T12: Careers | Dynamic | /careers (ATS integration) |

## 4.2 Key Template Specifications

### T1: Homepage

- Hero: Tagline + brief positioning statement + primary CTA (Contact)

- Credibility bar: Client logos or 'As seen in' (VoxEU, HBR, Parliament)

- Services overview: 3 cards linking to service pages

- Featured work: 2-3 highlighted papers/projects with impact statements

- Latest insights: 3 recent posts (auto-populated)

- CTA section: 'Work with us' or 'Join the team'

### T7: Paper Detail

- Title + authors: Authors link to team profiles

- Abstract: Full abstract text

- Key findings: 3-5 bullet summary (CMS field)

- Download: PDF link + external links (NBER, SSRN, journal)

- Metadata: Date, status (working paper/published), topics

- Related: Related papers/insights (auto or curated)

- Citation: Copy-to-clipboard formatted citation

### T9: Dataset Detail

- Title + description: What the dataset covers

- Coverage: Time period, geography, granularity

- Methodology: How data was collected/processed

- Access: Download (open) or Contact (commercial)

- License: Terms of use

- Related papers: Research using this data

- Update frequency: How often refreshed

### T5: Person Profile

- Photo: Professional headshot (standardised crop)

- Name + title: Role at Applied Economics

- Bio: 100-200 words; background, expertise

- Education: Degrees, institutions

- Publications: Auto-linked from Research section

- Links: LinkedIn, Google Scholar, personal site (optional)

# 5. SEO & Content Roadmap

## 5.1 SEO Baseline Assessment

[ASSUMPTION] No current analytics provided; baseline to be established

Priority actions for launch:

- Technical SEO audit: Crawl current site; identify broken links, missing meta, slow pages

- Keyword baseline: Current rankings for target terms (see 5.2)

- Backlink profile: Preserve valuable inbound links in migration

- Redirect map: 301 redirects for any URL changes

## 5.2 Target Keyword Themes

Keywords organised by intent and funnel stage. Specific terms to be refined with SEO specialist.

| Theme | Example Keywords | Target Pages |
| --- | --- | --- |
| Brand | Applied Economics, AEAI Lab | Home, About |
| Services | economic consulting, policy analysis, bespoke economic research | Services pages |
| Research topics | remote work economics, bank failure SME, Brexit economic impact | Paper pages, Insights |
| Data/methods | AI economics research, NLP economics, alternative data economics | Lab, Data, Methodology |
| Careers | economics PhD jobs, data science economics, research economist jobs | Careers, Fellowship |

## 5.3 Content Gap Analysis

Content needed to support positioning that doesn't currently exist:

| Gap | Content Needed | Priority |
| --- | --- | --- |
| No services framing | Services landing + 3 service pages | Critical |
| No case studies | 3-5 project case studies with outcomes | Critical |
| No client proof | Logo wall or 'worked with' list (with permission) | High |
| Thin team content | Full bios for 30 team members | High |
| No methodology docs | Data methodology pages for each dataset | Medium |
| No careers content | Culture/values page, benefits, 'why join us' | High |

## 5.4 Content Roadmap (12 months)

| Phase | Content Focus | Deliverables |
| --- | --- | --- |
| Pre-launch | Core pages; services framing; team bios | ~20 static pages; 30 team profiles |
| Q1 | Case studies; first insights cadence | 3 case studies; 6-8 insights posts |
| Q2 | Data documentation; methodology deep-dives | 5 dataset pages; 6-8 insights posts |
| Q3 | Fellowship content; Lab guides expansion | Fellowship landing refresh; 3+ guides |
| Q4 | Review + optimisation; SEO refresh | Content audit; underperforming page updates |

## 5.5 Technical SEO Requirements

- Meta titles/descriptions: Editable per page in CMS; character limits enforced

- Canonical URLs: Automatically generated; manual override available

- Structured data: Organization, Person (team), Article (insights), Dataset schemas

- Sitemap: Auto-generated XML sitemap; submitted to Search Console

- Performance: Core Web Vitals compliance; target LCP <2.5s

- Mobile: Fully responsive; mobile-first indexing ready

- Redirects: Full 301 redirect map from old URLs (to be created during migration)

# 6. Decision Gate: Approval

This document requires sign-off before proceeding to Phase 3 (Design). By approving, stakeholders confirm:

- Sitemap structure is final; no additional sections will be added

- Navigation model is approved

- Content governance roles and workflows are accepted

- Page templates meet content requirements

- Content gaps are acknowledged; resources allocated for creation

Approvals

| Role | Name | Date |
| --- | --- | --- |
| Executive Sponsor |  |  |
| Marketing Lead |  |  |
| Research Lead |  |  |

Next Steps After Approval:

- Begin wireframe development (Phase 3)

- Initiate content creation for gap items

- Finalise design agency/resource selection

- Conduct technical SEO audit of current site

— End of Document —